Timeline

**Preliminary Design (10 weeks)**

-Mockups, layout, specs for each:

- Personal Profile (2+ weeks)

-Site flow structure (home screen -> personal profile page -> project listing page, etc) (2+ weeks)

-Collaborative space (2+ weeks)

-Project listings (2+ weeks)

-Basic, fundamental tool ideas (1-2 weeks)

Timeframe – end of February to end of April

**Initial Development (10 weeks)**

Functionality and basic UI for each:

-Scheduler (when2meet, doodle)

-Posts/comments (piazza, forum)

-Site flow structure

Timeframe – end of February to end of April

**Secondary Design (10 weeks)**

-High fidelity site flow structure

-Comprehensive overview of features

-Individual collaboration tools

-Graphics/aesthetics

Timeframe – May to end of June

**Development Phase 1 (10 weeks)**

-Entire site infrastructure

-Profile page

-Project listing page

-More collaboration tools

Timeframe – May to end of June

**Final Design (10 weeks)**

-Review of site

-Additional features

Timeframe – July to end of August

**Development Phase 2 (10 weeks)**

-Collaboration space

-Final tools

-Full integration and graphics

Timeframe – July to end of August

Preliminary Marketing/Finance (10 weeks)

-Prepare for opportunities to achieve funding (business competitions)

-Prepare plan for pitching/marketing idea

-Calculate potential financial and business models

Timeframe – July to end of August

…

TBD